## Slide 1
Pro-Alert
IoT security platform Risk register 1–10 · RAG (red/amber/green) Low / Medium / Critical impact

## Slide 2
Risk methodology & RAG scale
SCORE 1–10: Combined likelihood × impact after controls. Higher = more attention.
IMPACT: Low (limited) · Medium (service/user) · Critical (breach/legal/total loss).
RAG:
GREEN LOW Score 1–3 — acceptable residual; monitor.
AMBER MEDIUM Score 4–6 — active controls; owner review.
RED CRITICAL Score 7–10 — treat immediately; no go-live without mitigation.

## Slide 3
Risk register 1–5 (RAG colour-coded)
# | Cat | Risk | L | I | Score | RAG | Controls | Owner
1 | Auth | JWT/secret compromise Default/leaked JWT; repo secrets → full takeover. | Med | Critical | 9 | CRITICAL | Strong JWT_SECRET; no .env in git; HttpOnly; TTL; refresh rotation; pre-deploy gate. | DevOps
2 | Auth | Unverified access Session before verify → API/dashboard abuse. | Med | Critical | 8 | CRITICAL | No JWT on signup; verify-then-login; deps reject unverified; revoke on verify. | Dev
3 | Data | MongoDB exposure No TLS/open cluster → data leak. | Low | Critical | 7 | CRITICAL | TLS; auth; least privilege; backups encrypted. | DevOps
4 | Comms | SMTP abuse Forged/bulk mail. | Med | Medium | 5 | MEDIUM | Rate limits; app passwords; server-side only. | Dev
5 | Config | Prod misconfig CORS *; HTTP; bad APP_BASE_URL. | Med | High | 7 | CRITICAL | Allowlist CORS; HTTPS; HSTS; checklist. | DevOps

## Slide 4
Risk register 6–10 (RAG colour-coded)
# | Cat | Risk | L | I | Score | RAG | Controls | Owner
6 | Supply | Dependency CVEs RCE via lib/image. | Med | Medium | 6 | MEDIUM | Pinned deps; audit; minimal base image. | Dev
7 | Payments | Webhook forgery Fake Stripe events. | Low | High | 6 | MEDIUM | Webhook secret; signature verify. | Dev
8 | Ops | Backup/restore fail Data loss; no recovery. | Med | Critical | 8 | CRITICAL | Continuous backup; restore drill; RTO/RPO. | DevOps
9 | Avail | DoS / limit bypass API exhaustion. | Med | Medium | 5 | MEDIUM | Rate limits; scale-out; health separate. | DevOps
10 | Human | Insider/admin abuse Privileged misuse. | Low | Critical | 7 | CRITICAL | RBAC; audit; MFA; access review. | DevOps

## Slide 5
Performance & security — in depth
Confidentiality
• JWT only after verify; refresh hashed; logout revokes all.
• Bcrypt; complexity; lockout; optional MFA.
• Secrets env-only; CORS allowlist.
Integrity
• Stripe webhooks signed; HTTPS/HSTS.
• Correct APP_BASE_URL on email links.
Availability / performance
• FastAPI + Motor async; indexes on hot paths.
• Stateless scale-out; WebSockets reduce polling.
• Rate limits on auth; retention avoids unbounded growth.

## Slide 6
Deployment & maintenance — in depth
Deployment
• Docker Compose / Railway / Render; uvicorn 0.0.0.0 $PORT.
• security_gate before prod; TLS Mongo; no wildcard CORS.
Config
• .env / platform vars single source; no secrets in layers.
• Rebuild on rotation.
Maintenance
• Backups + restore drill; RPO/RTO.
• Post-deploy smoke: auth, notifications, webhooks.
• Rollback via image tag; /api/health monitoring.